School of Engineering and Applied Science,

Ahmedabad University

CSE300 Software Engineering

Weekly Report

Guided By: Prof Khushru Doctor

TA Muskan Matwani

TA Anupama Nair

WEEKLY MEETING REPORT - 5

Agenda -  Sprint Formulation and ER Diagram Construction

Date and Time

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

March 7, 2021  04:00P.M.-5:30P.M.

Location

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Google Meet

Schedule

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

| Time | Description |
| --- | --- |
| 4:00-4:05 P.M. | Attendance |
| 4:05-4:30 P.M. | Sprint Formulation |
| 4:30-5:00 P.M. | ER diagram content |
| 5:00-5:25 P.M. | ER diagram construction initialisation |
| 5:25-5:30 P.M. | Summary |
| 5:30 P.M. | Meeting Adjourned |

Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

As per discussion within the team and the requirement of the project, the sprints decided are as follows:

- S1: Decide the features of frontend(screen design + flow of the screens) as well as backend(database design + ER diagram completion)

- S2: Design the login/signup screen + home screen and create the database

- S3: User input screen design and functionalities

- S4: Generating the itinerary and displaying it to the user

- S5: Hotel and travel options availability display

- S6: Dynamic nature in the project to be added + payment options for the user

- S7: Any changes if required and final documentation

ER Diagram

The tentative entities decided to be included in the diagram  are as below:

- Travoyager System

- User

- Destination

- Itinerary

- Hotel

- Place

- Transportation

Conclusion

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

As per the sprints decided, frontend and backend teams were assigned the tasks accordingly for Sprint 1 a rough ER diagram was formed. Beginning of Sprint 1.

Next Meeting Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

March 14,2021  ,  4:00-4:45 P.M.

Next Agenda

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Sprint 1 Discussion