School of Engineering and Applied Science,

Ahmedabad University

CSE300 Software Engineering

Weekly Report

Guided By: Prof Khushru Doctor

TA Muskan Matwani

TA Anupama Nair

WEEKLY MEETING REPORT - 8

Agenda -  Sprint 3 Discussion

Date and Time

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

March 28, 2021  11:00 A.M.-12:00 P.M.

Location

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Google Meet

Schedule

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

| Time | Description |
| --- | --- |
| 11:00-11:05 A.M. | Attendance |
| 11:05-11:30 A.M. | Progress Sharing |
| 11:30-11:45 A.M. | Backlog Discussion |
| 11:45-11:55 A.M. | Sprint 4 |
| 11:55 A.M. - 12:00 P.M. | Summary |
| 12:00 P.M. | Meeting Adjourned |

Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

1.Progress

- Frontend Team

  - Design interface for user inputs that are required for generating an itinerary

  - Discussion on changes required in the data flow, use case and state diagrams

- Backend Team

  - Queries completed for fetching the user inputs

  - Queries completed for generating the itinerary

2.Backlog

- Frontend Team

  - Home Screen design

- Backend Team

  - NULL

Conclusion

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

As per the sprints decided, frontend and backend teams were assigned the tasks accordingly for Sprint 4. Beginning of Sprint 4.

Next Meeting Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

April 4 , 2021  11:00A.M. -12:00P.M.

Next Agenda

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Sprint 4 Discussion