School of Engineering and Applied Science,

Ahmedabad University

CSE300 Software Engineering

Weekly Report

Guided By: Prof Khushru Doctor

TA Muskan Matwani

TA Anupama Nair

WEEKLY MEETING REPORT - 7

Agenda -  Sprint 2 Discussion

Date and Time

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

March 21, 2021  11:00 A.M.-12:00P.M.

Location

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Google Meet

Schedule

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

| Time | Description |
| --- | --- |
| 11:00-11:05 A.M. | Attendance |
| 11:05-11:30 A.M. | Progress Sharing |
| 11:30-11:45 A.M. | Backlog Discussion |
| 11:45-11:55 A.M. | Sprint 3 |
| 11:55 A.M. - 12:00 P.M. | Summary |
| 12:00 P.M. | Meeting Adjourned |

Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

1.Progress

- Frontend Team

  - Designed login and signup screen in Django

- Backend Team

  - Completed database table details

  - Queries completed related to login and signup

2.Backlog

- Frontend Team

  - Home Screen design

- Backend Team

  - NULL

3.Task assigned to frontend team

- Prepare Data flow, use case and state diagram

Conclusion

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

As per the sprints decided, frontend and backend teams were assigned the tasks accordingly for Sprint 3. Beginning of Sprint 3.

Next Meeting Details

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

March 28, 2021  11:00A.M. -12:00P.M.

Next Agenda

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Sprint 3 Discussion